PHASE 4: PROJECT PLANNING PHASE

Project Details

| Particular | Details |
| --- | --- |
| Project Name | Food Ordering Behaviour and Consumer Trends: A Structured Analysis of Choices and Habits |
| Phase | Project Planning Phase |
| Date | 15 February 2025 |
| Team ID | __________________ |
| Prepared By | Koppana Navya |

4.1 Product Backlog & Sprint Planning

Introduction

Agile Scrum methodology was adopted to organize the project into manageable development iterations called Sprints. The project was divided into Epics, User Stories, and Story Points to estimate the effort required for each task.

Story Point Scale

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Complex |

Sprint 1

Epic 1 – Data Collection & Extraction

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-1 | Download Food Ordering Behaviour Dataset | 2 |
| USN-2 | Load Dataset into Tableau Desktop | 1 |

Epic 2 – Data Preparation

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-3 | Handle Missing Values | 3 |
| USN-4 | Create Calculated Fields (Age Groups) | 3 |
| USN-5 | Validate and Standardize Dataset | 3 |

Sprint 1 Summary

Total Story Points = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3 – Data Visualization

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-6 | Create KPI Cards | 2 |
| USN-7 | Create Heat Map & Pie Chart | 2 |
| USN-8 | Create Bar Charts & Donut Chart | 3 |
| USN-9 | Create Revenue & Delivery Time Charts | 3 |

Epic 4 – Dashboard Development

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-10 | Design Interactive Dashboard | 5 |

Epic 5 – Story Development

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-11 | Develop Tableau Story | 5 |

Sprint 2 Summary

Total Story Points = 2 + 2 + 3 + 3 + 5 + 5 = 20

Sprint 3

Epic 6 – Performance Testing

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-12 | Validate 50,000 Records | 2 |
| USN-13 | Test Filters and Calculated Fields | 2 |
| USN-14 | Verify Dashboard Performance | 2 |

Epic 7 – Web Integration

| User Story No. | User Story / Task | Story Points |
| --- | --- | --- |
| USN-15 | Publish Dashboard to Tableau Public | 3 |
| USN-16 | Integrate Dashboard with Flask | 5 |

Sprint 3 Summary

Total Story Points = 2 + 2 + 2 + 3 + 5 = 14

4.2 Product Backlog

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Download Dataset | 2 | High | Koppana Navya |
| Sprint-1 | Data Collection | USN-2 | Load Dataset into Tableau | 1 | High | Koppana Navya |
| Sprint-1 | Data Preparation | USN-3 | Handle Missing Values | 3 | High | Koppana Navya |
| Sprint-1 | Data Preparation | USN-4 | Create Age Groups | 3 | High | Koppana Navya |
| Sprint-1 | Data Preparation | USN-5 | Validate Dataset | 3 | High | Koppana Navya |
| Sprint-2 | Visualization | USN-6 | KPI Cards | 2 | High | Koppana Navya |
| Sprint-2 | Visualization | USN-7 | Heat Map & Pie Chart | 2 | Medium | Koppana Navya |
| Sprint-2 | Visualization | USN-8 | Bar & Donut Charts | 3 | High | Koppana Navya |
| Sprint-2 | Visualization | USN-9 | Revenue Charts | 3 | High | Koppana Navya |
| Sprint-2 | Dashboard | USN-10 | Interactive Dashboard | 5 | High | Koppana Navya |
| Sprint-2 | Story | USN-11 | Tableau Story | 5 | High | Koppana Navya |
| Sprint-3 | Testing | USN-12 | Data Validation | 2 | High | Koppana Navya |
| Sprint-3 | Testing | USN-13 | Filter Testing | 2 | High | Koppana Navya |
| Sprint-3 | Testing | USN-14 | Dashboard Testing | 2 | High | Koppana Navya |
| Sprint-3 | Web Integration | USN-15 | Tableau Public Publishing | 3 | Medium | Koppana Navya |
| Sprint-3 | Web Integration | USN-16 | Flask Integration | 5 | High | Koppana Navya |

4.3 Project Tracker, Velocity & Burndown

Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 5 Days | 15 Feb 2025 | 19 Feb 2025 | 12 | 19 Feb 2025 |
| Sprint-2 | 20 | 7 Days | 20 Feb 2025 | 26 Feb 2025 | 20 | 26 Feb 2025 |
| Sprint-3 | 14 | 5 Days | 27 Feb 2025 | 03 Mar 2025 | 14 | 03 Mar 2025 |

Velocity Calculation

Total Story Points

Sprint-1 = 12

Sprint-2 = 20

Sprint-3 = 14

Total Story Points = 46

Number of Sprints = 3

Velocity

Velocity = Total Story Points / Number of Sprints

Velocity = 46 / 3 = 15.33

Average Team Velocity ≈ 15 Story Points per Sprint

Burndown Analysis

The burndown chart tracks the remaining work against time for each sprint.

| Sprint | Planned Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint-1 | 12 | 12 | 34 |
| Sprint-2 | 20 | 20 | 14 |
| Sprint-3 | 14 | 14 | 0 |

Burndown Trend

Story Points

46 |■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■■

34 |■■■■■■■■■■■■■■■■■■■■■■■■■■

14 |■■■■■■■■■■■■

0 |____________________________________

Sprint-1   Sprint-2   Sprint-3

The chart illustrates a steady reduction in pending work across all three sprints, indicating consistent progress and timely completion of planned tasks.

4.4 Sprint Review & Planning Summary

Sprint Outcomes

Sprint 1

- Dataset successfully collected from Kaggle.

- Dataset imported into Tableau.

- Data cleaning and preprocessing completed.

- Calculated Age Group field created.

Sprint 2

- Nine Tableau visualizations developed.

- Interactive dashboard created.

- Tableau Story prepared with multiple analytical scenes.

Sprint 3

- Performance testing completed.

- Dashboard validated using 50,000 records.

- Tableau workbook published to Tableau Public.

- Dashboard embedded into a Flask web application.

Project Planning Summary

The project was successfully executed using Agile Scrum principles. Dividing the work into three sprints enabled systematic completion of data collection, preprocessing, visualization, testing, and deployment activities. Story point estimation and velocity tracking helped monitor progress and maintain an efficient development schedule. The project achieved all planned deliverables within the estimated sprint durations, resulting in a complete Tableau analytics solution with web integration.